# How to Use This Model

## A Practical Getting Started Guide

## Your First Week (Days 1-7)

### Day 1: Assemble the Founding Circle

Task: Identify 3-5 people who might be co-founders

Call them individually and ask:

- "I'm exploring starting a regenerative community. Are you interested in exploring this together?"

- If yes: "Can you make a 4-hour founding meeting next week?"

Outcome: Confirmed attendees for founding meeting

### Day 2-3: Prepare the Founding Meeting

Task: Design a 4-hour gathering

Use the template in Section 1.2: Establish Shared Vision (Worksheet 1.2.A)

Prepare:

- Comfortable gathering space

- Enough food & beverages

- Large paper/markers for capturing ideas

- Someone to facilitate (can be external facilitator)

- Quiet reflection time

Outcome: Meeting logistics ready

### Day 4: First Founding Meeting

Task: Run the 4-hour founding circle

Do:

- Share individual stories (why you're here)

- Dream together (what would success look like?)

- Identify shared values

- Name differences (don't gloss over them)

- Decide on communication method

- Commit to next meeting (schedule month of weekly meetings)

Capture:

- Written notes on shared vision

- List of core values

- Names/contact info of committed people

- Decision-making approach agreed

Outcome: First shared understanding established

### Day 5-7: Follow-up

Task: Document and share what emerged

Create a simple 1-page summary:

FOUNDING CIRCLE SUMMARY

[Date]

Who's on the founding team:

[Names, brief bios]

What we learned about our vision:

[2-3 sentence summary]

Our shared values:

[List of 5-7 values]

How we'll make decisions:

[Your method]

Next meeting:

[Date/time/location]

Email to all attendees asking for feedback.

Outcome: First written documentation created

## Your First Month (Weeks 2-4)

### Week 2: Individual Vision Interviews

Task: One-on-one interviews with each potential founder

Use: Worksheet 1.1.A: Founder Assessment (from template)

Interview each person (1.5 hours each). Ask:

- Why they're drawn to this

- Their non-negotiables

- What they fear

- How much they can commit

- What they'd bring

Outcome: Deep understanding of each person, written notes

### Week 3: Vision Synthesis

Task: Identify patterns and conflicts

From interviews, create:

- List of common themes

- List of differences

- Major concerns

- Non-negotiables (yours and theirs)

Have conversation as full group:

- "Here's what I heard..."

- "Are these differences dealbreakers?"

- "Can we live with these differences?"

Outcome: Clarity on team compatibility

### Week 4: Foundational Documents

Task: Draft 3 key documents

Document 1: Founding Values Statement (Worksheet 1.4.A)

- One shared vision statement (2-3 sentences)

- Top 5-7 shared values

- 3-5 non-negotiables

- Signed by all

Document 2: Operating Agreement (create basic version)

- When you meet

- How you communicate

- How you decide

- What to do when someone leaves

- 1-2 pages is fine

Document 3: Commitment Letter (Worksheet - Founder Commitment)

- Each person signs with their commitment

- Time available

- Financial investment possible

- Exit conditions

Outcome: Founding documents in place (even if rough)

## Your First 3 Months (Month 2-3)

### Task 1: Market Research

Goal: Find evidence that people actually want what you're building

Action:

- Identify 10-20 people who match your "ideal community member" profile

- Interview them using Worksheet 2.2.A: Demand Assessment

- Ask: "If this community existed today, would you be interested?"

- Track: How many yes / maybe / no

Success Indicator:

- 50%+ of people interviewed show clear interest

- 3-5 people say "I'd definitely consider it"

- People can articulate what appeals to them

Outcome: Market validation report (1-2 pages)

### Task 2: Research Existing Communities

Goal: Learn from projects similar to yours

Action:

- Find 5-10 comparable regenerative communities (IC.org, Cohousing.org)

- Research online: how long to populate? What was capital? Financially viable?

- Contact 2-3 and have conversations with founders/residents

- Document: What worked? What surprised them? What would they do differently?

Questions to Ask:

- How long from idea to first occupancy?

- How much total capital was needed?

- Are you financially sustainable now?

- What was harder than expected?

- What's your biggest learning?

Outcome: Case study notes (1-2 pages per project)

### Task 3: Bioregion Research

Goal: Identify 3-5 potential bioregions for your project

Action:

- Use Worksheet 2.3.A: Bioregional Match Analysis

- Research climate, water, soil, zoning for each region

- Read up on existing regenerative projects in each region

- Contact 1 project in each region to learn about living there

Outcome: Bioregion assessment (1-2 pages per region, ranking them 1-5)

### Task 4: Financial Reality Check

Goal: Rough estimate of capital needed

Action:

- Use Worksheet 2.4.A: Preliminary Financial Model

- Make educated guesses on:

  - Land cost (per acre in target regions)

  - Infrastructure per person

  - Housing per unit

  - Working capital for 2 years

Formula:

Land: ___ acres × $___/acre = $______

Infrastructure: $_______

Housing: ___ units × $_____/unit = $_______

Working capital: $_______

TOTAL: $_______ per resident

Outcome: "Ball park" capital estimate (probably $200K-$5M range depending on scope)

## Month 4-6: GATE 1 Assessment

Meeting: Full team gathering

Task: Review progress against Gate 1 criteria

Worksheet: Use Gate 1 Checklist

Questions to ask together:

- Is our team alignment real or just surface level?

- Have we actually tested our decision-making?

- Do we truly believe there's demand?

- Are we being realistic about timeline?

- Are we still all committed?

Outcomes:

- ☐ PROCEED to land search (you feel confident)

- ☐ PAUSE to do more team alignment work

- ☐ STOP because something fundamental doesn't work

If PROCEED: You're ready for Spiral 2

## Spiral 2: Land Search (Months 6-12)

### Month 6: Land Search Strategy

Task: Define exactly what you're looking for

Use: Worksheet 3.1.A: Land Search Parameters

Define:

- Geographic regions (top 3 choices)

- Size (acres needed based on population)

- Budget (what can you actually afford)

- Essential features (must-haves)

- Deal-breakers

Create a one-page "Land Hunting Guide" and share with your network.

### Months 6-12: Active Land Search

Task: Look for land constantly

Where to look:

- Real estate websites (Zillow, LandWatch, etc.)

- Real estate agents (find regenerative-friendly agent)

- Word of mouth (tell everyone what you're looking for)

- Local networks in target regions

- Land brokers specializing in conservation land

For each property you find:

- Use Worksheet 3.2.A: Land Identified & Evaluated

- Research zoning, water, soil, cost

- Visit if it looks promising

- Document findings

Timeline:

- Months 6-8: Search and research

- Months 8-10: Identify top candidates

- Months 10-12: Deep due diligence on selected property

### Month 9: Financial Planning

Task: Detailed financial model and funding strategy

Use: Worksheet 4.1-4.5 (detailed financial templates)

Create:

- Detailed capital needs ($________)

- Phased development plan

- Operating budget estimate

- Revenue model

- Funding sources identified

Share with: Financial advisor for feedback

### Month 12: GATE 3 Assessment

Question: Is land + team + capital actually converging?

Checklist:

- ☐ Land identified (you've made offer or signed option)

- ☐ Team roles filled (architect, engineer, lawyer, CFO identified)

- ☐ Capital sources identified (not raised, but pathways clear)

Decision:

- ☐ PROCEED (ready for deep design & capital campaign)

- ☐ PAUSE (one of the three elements needs more work)

- ☐ STOP (something fundamental changed)

## Spiral 3: Deep Design & Capital Campaign (Months 9-15)

### Task 1: Master Plan

Goal: Detailed site design showing all systems integrated

Use: Worksheet 6.1.A: Master Plan Elements Checklist

What needs to be on the master plan:

- Building locations (houses, common spaces)

- Water system (collection, storage, treatment, distribution)

- Energy system (solar, wind, storage, grid connection)

- Food system (gardens, orchards, livestock areas)

- Waste system (composting, septic, recycling)

- Roads and paths

- Parking/vehicles

- Gathering spaces

- Recreation areas

Deliverable: Professional drawing(s) showing integrated design

### Task 2: Legal Structure

Goal: Decide how the land will be owned and governed

Use: Worksheet 7.1.A: Organizational Structure Decision

Choose one of:

- Community Land Trust (non-profit owns land)

- Cooperative (residents collectively own)

- LLC (members own)

- Hybrid (trust owns land, co-op manages operations)

Hire lawyer to:

- Form the entity

- Draft bylaws/operating agreement

- Ensure tax efficiency

- Protect members

### Task 3: Capital Campaign

Goal: Raise 70% of capital needed

Use: Worksheets 4.4-4.5: Funding Sources & Investor Pitch

Strategy:

- Month 9: Create investor prospectus

- Month 10: Identify 10-20 potential investors

- Month 11: Pitch to investors (one-on-ones and/or presentations)

- Month 12-13: Negotiate terms and close deals

- Month 14-15: Deploy capital to contractors/consultants

### Task 4: Operational Systems

Goal: Decide how the community will actually run (before it's running)

Use: Worksheet 5.4.A: Operations Manual Outline

Document:

- Decision-making process (detailed flowchart)

- Meeting structure and frequency

- Membership process

- Financial management

- Communication norms

- Conflict resolution (specific steps)

- Facility maintenance

- Emergency procedures

### Month 15: GATE 5 Assessment

Question: Are we funded and operationally ready?

Checklist:

- ☐ 70%+ of capital secured

- ☐ Team trained in governance

- ☐ Master plan complete

- ☐ Operations manuals drafted

- ☐ Legal entities established

- ☐ Permits in process

Decision:

- ☐ PROCEED (ready to break ground)

- ☐ PAUSE (one more funding push needed)

## Spiral 4: Construction & Activation (Months 12-36+)

This is the longest, most complex phase. Major milestones:

Month 12-18: Phase 1 Construction

- Ground breaking

- Infrastructure installation (water, energy, roads)

- First housing units built

Month 18-24: First Occupancy

- First residents move in

- Systems tested in real conditions

- Governance activated

- Culture comes alive

Month 24-30: Phase 1 Completion

- All Phase 1 housing occupied

- All systems stable

- Community culture established

Month 30+: Phase 2+ (if planned)

- Additional construction

- System refinement

- Continuous improvement

## How to Actually Use the Templates

### When Starting a New Phase:

Step 1: Pick the Right Worksheet

- Look at condition set for that spiral

- Find the worksheet that matches

- Print or open in Google Doc

Step 2: Understand What It's Asking

- Read the worksheet through

- Understand the "why" (what decision does this help with?)

- See examples (they're in the document)

Step 3: Fill It Out As a Team

- Don't do this alone

- Assign sections to different people

- Come back together to synthesize

- Make decisions based on findings

Step 4: Document Your Answers

- Keep filled worksheets in one place

- Update them as facts change

- Reference them in future decisions

- Use them in presentations to outsiders

Step 5: Use Findings to Make Decisions

- "Based on our market research, we believe..."

- "Financial model shows we need $X"

- "Regulatory assessment shows we can do..."

## Red Flags: When to Pause

On Team Alignment:

- People not showing up to meetings

- Decisions not being honored between meetings

- Silent resentment (not expressing disagreement)

- One person dominating decisions

- → Pause and do team training/facilitation work

On Feasibility:

- Environmental assessment shows problems

- Regulatory zoning looks impossible

- Market research shows no real demand

- → Pause and reassess (pivot or stop)

On Financial:

- Capital raising goes slower than expected

- Major investor backs out

- Land prices in region spike

- → Pause and revise budget/timeline

On Land:

- Owner changes mind about selling

- Zoning variance denied

- Environmental contamination discovered

- → Pause and search for different land

Key: Pausing is not failure. Pushing forward despite warning signs usually leads to bigger problems.

## Template Navigation Guide

If you need to answer "Who is our team?" → Worksheet 1.1.A: Founder Assessment → Worksheet 5.1.A: Team Roles & Responsibility Matrix

If you need to answer "What's our vision?" → Worksheet 1.4.A: Founding Values Statement → Worksheet 2.1.A: Community Identity Clarity

If you need to answer "Does anyone want this?" → Worksheet 2.2.A: Demand Assessment

If you need to answer "Where should we build?" → Worksheet 2.3.A: Bioregional Match Analysis → Worksheet 3.1.A: Land Search Parameters → Worksheet 3.2.A: Land Property Evaluation → Worksheet 3.3.A: Comprehensive Site Assessment

If you need to answer "How much money do we need?" → Worksheet 4.1.A: Detailed Capital Needs → Worksheet 4.2.A: Phased Development Strategy

If you need to answer "Where do we get the money?" → Worksheet 4.4.A: Capital Sourcing Strategy → Worksheet 4.5.A: Investment Offering Document

If you need to answer "How do we make decisions?" → Worksheet 1.3.A: Governance Preference Assessment → Worksheet 1.5.A: Decision-Making & Communication System → Worksheet 5.2.A: Governance Workshop Agenda

If you need to answer "What systems do we need?" → Worksheet 6.1.A: Master Plan Elements Checklist

If you need to answer "Are we ready to proceed?" → Gate 1, Gate 2, Gate 3, Gate 5 Checklists

## The Spirit of This Framework

This is not meant to be:

- Prescriptive "You must do X"

- Rigid "Follow this exact sequence"

- Burdensome "All these worksheets are overwhelming"

This is meant to be:

- Clarifying "What do we actually need to know?"

- Flexible "Adapt to your context"

- Empowering "You have the wisdom; these are tools to capture it"

## Starting Right Now

This week:

- Read this entire document (1-2 hours)

- Identify 3-5 people to call (30 minutes)

- Have individual conversations (2-3 hours)

- Invite them to a first gathering (1 hour)

Next week:

- Run a 4-hour founding circle (4 hours)

- Capture what emerged (1 hour)

- Schedule follow-up meetings (30 min)

You'll have:

- A founding team (committed people)

- A shared vision (words on paper)

- Next steps (clear meetings/tasks)

- Momentum (this is actually happening)

The journey of a thousand miles begins with a single step.

Your first step: Call three people and say "Let's explore this together."