# RNF Hybrid Sequencing Model

## One-Page Quick Reference

## The 5 Spirals of Community Development

### SPIRAL 1: PROOF-OF-CONCEPT (Months 0-6)

Question: Is this vision possible?

Condition Sets to Validate:

- ✓ Core Team & Vision Coherence

  - 5-7 founders aligned

  - Shared vision documented

  - Decision-making method chosen

- ✓ Market & Feasibility Exploration

  - 20-30 interviews show demand

  - 3-5 bioregions researched

  - Rough financial sketch

Gate 1 Decision: Proceed to land search?

Key Deliverable: Feasibility report + committed team

### SPIRAL 2: FEASIBILITY VALIDATION (Months 3-12)

Question: Can this actually work HERE with THIS capital?

Condition Sets to Validate:

3. ✓ Land Specificity

- Property identified & assessed

- Due diligence completed

- Land under control (optioned/leased/purchased)

- ✓ Capital Pathway Clarity

  - Detailed capital model: $__________

  - Phased development planned

  - Funding sources identified

Gate 3 Decision: Commit to land + capital?

Key Deliverable: Land secured + capital strategy

### SPIRAL 3: CAPITAL OPTIMIZATION (Months 9-15)

Question: Can we raise capital AND prepare to build?

Condition Sets to Validate:

5. ✓ Team Expansion & Readiness

- Architect, engineer, lawyer, CFO hired

- Governance training completed

- Team decision-making tested

- ✓ System Integration

  - Master plan complete

  - All 5 pillars designed as one system

  - Impact targets set

- ✓ Operational Readiness

  - Legal entities established

  - Operations manuals drafted

  - Early community activated

Gate 5 Decision: Ready to build?

Key Deliverable: Capital raised (70%+) + detailed design

### SPIRAL 4: CONSTRUCTION & ACTIVATION (Months 12-36+)

Question: Can we build & occupy this place?

Condition Set to Validate:

8. ✓ Physical Systems Operational

- Phase 1 built

- First residents moved in

- Systems working in real conditions

- Culture alive

Gate 6 Decision: Operational community confirmed?

Key Deliverable: Living regenerative neighborhood

### SPIRAL 5: CONTINUOUS REGENERATION (Year 2+)

Question: Is this actually regenerating?

Condition Set to Validate:

9. ✓ Regenerative Performance

- Ecological impact measured & improving

- Community thriving

- Economically sustainable

- Ready to replicate/expand

Gate 7 Decision: Model proven?

Key Deliverable: Documented learnings + framework contribution

## The 9 Condition Sets (Can Be Parallel)

| # | Condition | When | Key Check |
| --- | --- | --- | --- |
| 1 | Core Team & Vision | Month 0-6 | Team aligned, vision written |
| 2 | Market & Feasibility | Month 2-6 | Demand validated, bioregion viable |
| 3 | Land Specificity | Month 6-12 | Land under control |
| 4 | Capital Pathway | Month 6-12 | Budget clear, sources identified |
| 5 | Team Expansion | Month 9-15 | Specialists hired, trained |
| 6 | System Integration | Month 9-15 | Master plan complete |
| 7 | Operational Readiness | Month 9-15 | Manuals drafted, culture seeded |
| 8 | Physical Operational | Month 12-30 | Built, occupied, working |
| 9 | Regenerative Performance | Year 2+ | Impact measured & improving |

## Timeline at a Glance

PHASE                  TIMELINE              KEY DELIVERABLE

─────────────────────────────────────────────────────────────

Proof-of-Concept       Months 0-6            Team + Feasibility Report

Land Search            Months 6-12           Land + Capital Plan

Deep Design            Months 9-15           Master Plan + Capital Raised

Construction           Months 12-30          Phase 1 Built + Occupied

Operations             Year 2+               Community Thriving + Impact

TOTAL TIME TO OCCUPANCY: 18-30 months typical (3-4 years realistic)

TOTAL CAPITAL NEEDED: $500K-$5M+ (depends on land + scope)

## Decision Gates (Go/No-Go Moments)

| Gate | When | Decision |
| --- | --- | --- |
| Gate 1 | Month 6 | Is team aligned? Proceed to land search? |
| Gate 2 | Month 9 | Is vision feasible? Proceed with commitment? |
| Gate 3 | Month 12 | Are land + team + capital converging? Proceed to design? |
| Gate 5 | Month 15 | Is capital raised? Are we design-ready? Proceed to build? |
| Gate 6 | Month 24-30 | Is Phase 1 occupied & operational? |
| Gate 7 | Year 2+ | Is regeneration actually happening? |

Philosophy: Don't cross a gate without meeting exit criteria. Better to pause than push forward without validation.

## The 5 RNF Pillars (Integrated in Design)

All systems designed to work together:

┌─────────────────────────────────────┐

│        ECOLOGY (Foundation)         │

│   - Climate & Patterns              │

│   - Biodiversity & Services         │

│   - Land Stewardship                │

│   - Monitoring & Adaptation         │

└────────────┬────────────────────────┘

│

┌────────────▼────────────┐

│   HARDWARE (Physical)   │

│   - Water Systems       │

│   - Energy Systems      │

│   - Food Systems        │

│   - Buildings & Layout  │

└────────────┬────────────┘

│

┌─────────────────▼─────────────────┐

│   HUMAN SYSTEMS (Social Fabric)   │

│   - Governance & Decisions        │

│   - Membership & Community        │

│   - Conflict & Development        │

│   - Culture & Wellbeing           │

└─────────────────┬─────────────────┘

│

┌────────────▼────────────┐

│   ECONOMY (Value Flows) │

│   - Revenue Models      │

│   - Financial Systems   │

│   - Member Investment   │

│   - Economic Equity     │

└────────────┬────────────┘

│

┌────────────▼─────────────┐

│  SOFTWARE (Coordination) │

│  - Communication Systems │

│  - Decision Tools        │

│  - Data & Monitoring     │

│  - Automation            │

└──────────────────────────┘

Integration Principle: Water system informs habitat design informs food production informs energy design. All systems feed each other.

## Key Success Factors

1. Experienced Facilitator

- Someone who's built community before

- External perspective + local knowledge

- Conflict resolution skills

2. Clear Governance

- Decision-making method chosen early

- Practiced before major decisions

- Documented & adapted

3. Realistic Timelines

- Land search typically 6-9 months

- Don't force rushed decisions

- Better to wait for right land than be stuck with wrong land

4. Continuous Feedback

- After each gate, pause & learn

- Adapt based on what you discover

- Build in reflection cycles

5. Strong Market Validation

- Know there's actual demand

- Interview target members early

- Don't guess on this

6. Early Culture Seeding

- Don't wait for perfect conditions

- Start community gatherings now

- Values lived before occupancy

## Red Flags (When to Pause)

| Issue | Signal | Action |
| --- | --- | --- |
| Team | People not showing up to meetings | Pause for team alignment work |
| Team | Silent resentment / unspoken conflict | Bring in conflict mediator |
| Market | Market research shows <40% interest | Rethink community offer |
| Land | Environmental assessment shows problems | Search for different land |
| Regulatory | Zoning variance appears impossible | Pivot community model |
| Capital | Can't raise first 30% | Reassess budget/timeline |
| Financial | Operating budget can't be covered | Reduce scope or increase revenue |

Philosophy: Pausing ≠ Failure. Pushing through warning signs usually leads to bigger problems.

## Where to Find Templates

For each worksheet referenced above, see:

- RNF_Hybrid_Sequencing_Model_Complete.md (full 50+ page document with all templates)

- How_to_Use_This_Model.md (step-by-step getting started guide)

## Working Backwards from Your Vision

What's your timeline to occupancy?

- Best case: 18 months

- Typical case: 30 months (3 years)

- Conservative: 48 months (4 years)

What's your required capital?

- Estimate: $[_______] based on:

  - Land: ________ acres @ $____/acre

  - Infrastructure per person: $______

  - Housing units: _____ @ $____/unit

  - 2 years working capital: $______

Do you have these conditions?

- ☐ Committed core team

- ☐ Clear vision aligned with market demand

- ☐ Access to capital sources

- ☐ Experienced facilitator/adviser

- ☐ Realistic timeline expectations

## Starting This Week

Step 1: Read this one-pager (5 min)

Step 2: Identify 3-5 potential co-founders (30 min)

Step 3: Call them with: "I'm exploring starting a regenerative community. Want to explore this together?"

Step 4: If yes, invite to first gathering next week

Step 5: Use Worksheet 1.2.A to design that first meeting

The journey begins with one conversation.

Make that call.